EquiTie Relationship Manager Bot - Full Product Plan

1. Scope and Capabilities

Core Capabilities

- Automated reminders before due date with personalized payment options

- Alerts for management fee payments, structuring fees, and admin fees

- Portfolio Alerts: Significant valuation changes (>15%) with impact analysis on personal portfolio

- KYC Reminders: Document expiry notifications with guided renewal workflow

- Deal Updates

- Operational Automation

- Onboarding

- Capital Call Execution

- Document Management

- KYC Verification

- Reporting/ Performance Analytics

What Stays with a Human

- Complex Negotiations

- Investment Decisions/Advice

- Relationship Building

- Sensitive Communications

- Exclusive Opportunities

2. Architecture and Tech Stack

Client Layer

iOS App - SwiftUI

Android App – React native

Backend Layer

API Gateway (Spring Cloud Gateway)

- GraphQL - Primary API

- WebSocket  - Real-time chat

- REST APIs - Operations and integrations

- Authentication (OAuth2 + JWT)

Data Layer

Primary Databases:

- PostgreSQL (RDS) - Transactional data

- TimescaleDB - Time-series (valuations, metrics)

- Elasticsearch - Full-text search, logs

Caching:

- Redis - Session, portfolio snapshots

- Caffeine - Deal data, FX rates

Vector Database:

-  Pinecone - RAG embeddings for document retrieval

AI/ML Stack

Models:

-  GPT-4 (Primary LLM) - Complex reasoning

- Claude 3 (Fallback) - Alternative provider

Infrastructure

AWS/GCP Cloud Components

3. Data and Integrations

System                           Integration Pattern

─────────────────────────────────────────────────────────────

Portfolio Ledger               → Direct DB access + Change Data Capture

Fund Administration            → REST API + Webhooks

KYC/AML (Onfido)              → API + Webhook callbacks

e-Signature (DocuSign)         → REST API

Comms (SendGrid/Twilio)       → API + Templates

Market Data (Bloomberg)       → WebSocket + REST

Valuation Service             → API + Scheduled pulls

Different Data Flow Approaches depending on Use-case

- Event-Driven: Updates to one system trigger cascading updates

- Saga Pattern: Distributed transactions across services

- CQRS: Separate read/write models for performance

- CDC: Change Data Capture for real-time sync

4. AI Approach and Safety

Simple Query Model Strategy

RAG Implementation

Prompt only on Deterministic data

Guardrails and Compliance through :

- Input validation

- Data isolation check

- Detection and redaction policy-

- Output validation

- Audit logging

- Compliance Checks

5. Team and Hiring (Considering the Unlimited Budget)

Phase 1 (Months 1-2): Core Foundation

Senior Backend Engineer (Tech Lead)   → Month 1

Senior iOS Engineer (Mobile Lead)     → Month 1

Senior ML Engineer (AI Lead)          → Month 1

Software Architect (Domain Expert)       → Month 1

QA Engineer                           → Month 1

Security Engineer                     → Month 2

Phase 2 (Months 3-4): Expansion

Backend Engineer (API/Integration)   → Month 3

iOS Engineer (UI/UX)                 → Month 3

ML Engineer (RAG/Embeddings)         → Month 3

Data Engineer (ETL/Pipelines)        → Month 3

DevOps Engineer                       → Month 4

UX Designer                           → Month 4

Phase 3 (Months 5-6): Scale

Backend Engineer (Performance)       → Month 5

iOS Engineer (Senior)                → Month 5

ML Ops Engineer                       → Month 5

QA Automation Engineer               → Month 6

Product Designer (Senior)            → Month 6

Total Team Size: 18 people

6. Timeline

Month 1: Foundation

- Database schema design

- API gateway setup

- Authentication system

- Data pipeline (ETL)

- CI/CD pipeline

Month 2: Core Services

- Portfolio service (v1)

- Investor service

- Basic chat interface

- Push notifications

- Document service

Month 3: AI Integration

- LLM integration (GPT-4)

- RAG implementation

- Multi-turn conversations

- Integration testing

Month 4: Operational Features

- Capital call execution

- Document management

- Reporting engine

Month 5: Advanced Features

- Proactive nudges

- Deal alerts

- Beta testing

- Performance tuning

Month 6: Production

- Security audit

- Production deployment

- Monitoring

7. Risks and Cost

Risk Assessment

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Data Quality | High | Medium | Data validation, CDC monitoring |
| AI Hallucination | High | High | RAG + Human-in-loop for critical actions |
| Security Breach | Critical | Low | Zero-trust, encryption, audit trails |
| Model Drift | Medium | Medium | Continuous evaluation, A/B testing |
| Regulatory Changes | High | Low | Legal review, flexible design |
| Latency | Medium | High | Caching, edge computing, optimization |

Build vs Buy Decisions

| Component | Decision | Rationale |
| --- | --- | --- |
| LLM | Buy | OpenAI/Anthropic = best-in-class |
| Vector DB | Buy | Pinecone specialization |
| Chat UI | Build | Custom brand experience |
| KYC/AML | Buy | Onfido/Trulioo integration |
| Cloud Infrastructure | Buy | AWS/GCP |